AUREYA IMPLEMENTATION & BAU ROADMAP

Comprehensive 12-Month Operational Roadmap

March 2026
Confidential
Aureya Global Infrastructure

# SECTION 1: CURRENT STATE ASSESSMENT

The Aureya project exists at a critical inflection point. Current state assessment reveals a sophisticated technological foundation with proven concepts, but a disconnect between technical capability and market articulation.

The existing codebase represents approximately 18 months of research and development across agent orchestration, autonomous negotiation, economic modeling, and governance frameworks.

Current asset inventory includes: (1) Complete Aureya meta-system architecture, (2) Claude Code framework v0.8, (3) Tower Control system, (4) ORF Protocol v0.9, (5) Knowledge Marketplace schema, (6) Three AINE prototypes, (7) Arisea framework, (8) Economic models.

Technology demonstrates clear feasibility. Multi-agent protocols tested with 10,000+ actors. Real-time monitoring validated with live data. Governance execution stress-tested. Technical risk substantially de-risked.

Significant gaps exist in market readiness, go-to-market articulation, and operational infrastructure. Not yet achieved: production marketplace, first ecosystem cohort, user success stories, BAU rhythm, integrated financials, clear pricing, community engagement, enterprise distribution.

Market opportunity analysis indicates unprecedented window. Global coordination infrastructure valued at $2+ trillion annually. TAM exceeding $500 billion. Early mover advantage substantial. Regulatory environment favorable.

Competitive landscape assessment reveals minimal direct competition. No competitor demonstrated meta-system architecture. Patent landscape indicates clear pathways. Timeline suggests 3-4 year window before large tech companies enter.

Stakeholder readiness is strong. Early adopters across seven verticals express urgent need. Insurance, cities, supply chain, research institutions recognize value.

Team capacity below critical mass but distributed expertise strong. Systems engineering, economic modeling, governance theory well-represented. Team expanded incrementally throughout roadmap.

Financial runway supports 4-6 months. Revenue generation Phase 1 critical. Seed raise Week 4. Series A Month 6.

# SECTION 2: THE TOOLCHAIN

Aureya implementation depends on seven complementary technologies. This integrated toolkit enables rapid iteration, multi-agent coordination, knowledge synthesis, operational scaling.

Toolchain field-tested across 40+ scenarios. Each tool occupies specific role. Together enable execution velocity impossible with traditional development.

## Tool 1: Claude Code

Claude Code functions as primary orchestration engine. Enables rapid AINE prototyping, Arisea deployment, Tower Control logic, governance rule implementation.

Claude Code handles: AINE generation, Arisea deployment, negotiation logic, Tower Control coding, governance specification, economic mechanism design, integration endpoints.

Claude Code translates requirements into executable systems. Produces complete AINE designs including entity schemas, sensing, negotiation, enforcement, reporting.

## Tool 2: AntiGravity

AntiGravity functions as guardrail and constraint enforcement layer. Prevents agent misalignment, ensures compliance, protects against failure modes.

Five core guardrail categories: institutional compliance, system stability, entity sovereignty, economic stability, knowledge integrity.

AntiGravity v0.1 launches with 40+ rules covering insurance, supply chain, municipal. v0.2 expands to 80 rules. v0.3 jurisdiction-specific compliance.

## Tool 3: NotebookLM

NotebookLM functions as knowledge synthesis engine. Converts institutional expertise into actionable agent logic.

Enables critical workflow: institutional leaders provide knowledge, NotebookLM synthesizes specifications, Claude Code implements. Non-technical operators design AINEs.

## Tool 4: Google AI Studio

Rapid prototyping and experimentation engine. Enables quick iteration on behaviors, protocols, mechanisms without full-cycle development.

Operators design and test AINEs. Community members explore governance. Researchers design mechanisms. Shared infrastructure enabling collaborative experimentation.

## Tool 5: OpenClaw and MCP

Integration and real-time data access layer. Enables connection to live data without custom development.

Reduces integration from 6-12 months to 2-4 weeks. By Month 6, connects to 40+ institutional data sources.

## Tool 6: AI DevOps System

Operational infrastructure for safe AINE deployment at scale. Version control, testing, automation, monitoring, rollback.

By Month 12, manages 250+ AINEs and 25+ Arisea with 99.9% uptime.

## Tool 7: AgentAssistant

Human-in-the-loop coordination layer. Handles escalation, decision support, oversight, judgment integration.

Operationalizes human agency at core. Every AINE has responsible operator. Routine tasks autonomous, significant decisions involve humans.

# SECTION 3: IMPLEMENTATION PHASES

12-month roadmap divides into five phases. Each has deliverables, milestones, revenue targets. Each enables next through incremental capability.

## PHASE 1: REVENUE ENGINE (Weeks 1-4)

Operational market entry with three revenue tiers. Three parallel workstreams: packaging/pricing, digital infrastructure, first paid proof unit.

Week 1: Pricing finalized, website architecture designed, payment processor selected. Week 2: Product website live, Stripe integrated, CRM deployed. Week 3: Three vertical websites launch. Week 4: First paid proof unit signed (insurance, $85K-$110K).

Team expansion: Sales lead, customer success manager, DevOps engineer (full-time), operations manager. Grows from 3-4 to 7-8.

## PHASE 2: AINE v0.1 (Weeks 5-8)

Automated AINE Factory and first production AINE. AntiGravity v0.1 (40+ rules). Tower Control connected to live feeds.

Insurance AINE monitors: processing speed, cost variance, dispute frequency, information asymmetry, pricing fairness, settlement rate, customer satisfaction, regulatory compliance.

Week 5-6: Insurance AINE deployed. Week 7-8: AINE Factory v0.1 public, five AINEs designed, templates created.

Team additions: AINE architect, data engineer (full-time), community manager, marketing lead. Grows to 15-18.

## PHASE 3: ARISEA v0.1 (Weeks 9-12)

First production Arisea with 3-5 AINEs and 10+ community members. ORF Protocol v0.1 operational.

Targets metro region (500K-1M population) coordinating transportation, municipal services, emergency response.

Week 9-10: Arisea deployed, inter-AINE protocols tested. Week 11-12: Ten members onboarded, protocols validated, satisfaction >80%, seed funding closed.

Team expansion to 25-30: Arisea specialist, governance architect, community lead, finance manager.

## PHASE 4: SCALE (Months 4-6)

Targets: 50+ AINEs across 8+ verticals, 5+ Arisea instances, ORF Protocol v0.1, Knowledge Marketplace revenue, Talent Marketplace.

Month 4: 20+ AINEs, 2-3 Arisea instances, AntiGravity v0.2. Month 5: 40+ AINEs, 4+ instances, 3 enterprise partnerships.

Month 6 Series A: Target $3M-$5M. Metrics: 50+ AINEs, 5+ Arisea, $80K-$100K MRR, 100+ marketplace transactions/day.

## PHASE 5: INFRASTRUCTURE (Months 7-12)

Targets: 250+ AINEs across 15+ verticals, 25+ Arisea, Multi-Jurisdiction AINEG, HAE pilot, blockchain v0.1, $500K-$1M/month.

Month 7-8: 100+ AINEs, 10+ Arisea, HAE begins. Month 9-10: HAE operational, blockchain live, 175+ AINEs. Month 11-12: 250+ AINEs, 25+ Arisea, multi-jurisd AINEG.

Series B: $15M-$25M target. Team expands to 60-80.

# SECTION 4: BUSINESS AS USUAL OPERATIONS

BAU establishes rhythm, accountability, continuous improvement. Daily standups, weekly sprints, monthly reviews, quarterly planning.

Assumes Week 5 sufficient scale (8-12 people). Weekly sprints organize work. Daily standups synchronize. Monthly reviews track metrics. Quarterly planning aligns roadmap.

## Daily Operations

09:00 UTC: 15-min engineering standup. Status, blockers, mood check.

09:15 UTC: Product-Engineering sync. Requirement shifts, market feedback.

09:30 UTC: Operations standup. AINE/Arisea deployments, support, incidents.

10:00 UTC: Sales prep. Pipeline, customer feedback, escalations.

Throughout day: Slack channels coordinate. #incidents, #feedback, #releases, #decisions.

17:00 UTC: End-of-day sync. Progress, incidents, wins celebrated.

## Weekly Operations

Monday 08:00: Sprint Planning (90 min). Priorities, commitments, estimates.

Monday 14:00: All-Hands (60 min). Strategic updates, engineering, ops, sales, community.

Wednesday: Mid-week sync. Status, risks, escalations.

Friday 15:00: Sprint Review/Retro. Demos, retrospective, improvements.

## Monthly and Quarterly

First day: Monthly Business Review (180 min). Financial, product, engineering, sales, ops.

Mid-month: Investor update. Metrics, strategy, capital needs.

Month-end: Financial close, 12-month forecast revision.

Quarterly (2-day off-site): Market review, product strategy, team structure, financials. Outputs: roadmap refresh, 5 priorities, hiring, budget.

# SECTION 5: CLAUDE CODE EXECUTION PLAYBOOK

Provides step-by-step guidance for building AINEs, Arisea deployments, marketplaces. Templates translate intent into executable prompts.

Four primary templates: AINE Specification, AINE Implementation, Arisea Deployment, Marketplace Implementation.

# SECTION 6: RISK REGISTER

Identifies major risks, specifies mitigation. Assessed for likelihood and impact. Reviewed monthly.

Eight major risks: regulatory capture, tech competition, operational fragility, market stall, agent misalignment, financial sustainability, key person risk, security breach.

# SECTION 7: SUCCESS METRICS

Tracks progress toward objectives. Organized by functional area. Targets specified at Week 4, 12, Month 6, 12.

Key metrics: AINE instances, Arisea deployments, MRR, customers, retention, NPS, uptime, deployment success rate, marketplace activity, team size.

# SECTION 8: THE COMPOUND EFFECT

Achieves exponential impact through network effects, economic incentives, institutional adoption.

Five reinforcing loops: AINE network effects, Arisea gravity, economic incentives, institutional lock-in, regulatory advantage.

AINE Network Effects: Knowledge Marketplace becomes valuable, attracting builders. By Month 12, 1,000+ transactions/month.

Arisea Gravity: Early instances show 15-25% cost reduction, 20-40% speed improvement. By Month 12, 25+ instances globally.

Economic Loop: Phase 1-2 heavy investment. Phase 3-4 marketplace covers costs. Phase 5 revenue exceeds costs. Month 12: $500K-$1M/month.

Institutional Lock-in: Integration requires 3-6 months switching. Institutions advocate adoption. Creates moat against competition.

Regulatory Advantage: 5+ jurisdictions adopt by Phase 4-5. Creates barriers. Regulatory adoption becomes primary moat.

By Month 12: Essential infrastructure characteristics. Adoption accelerates. By 2028: 100+ million stakeholders. By 2030: Uncompetitive alternatives. By 2035: Standard approach.

# APPENDIX A: FILE-TO-PHASE MAPPING

Maps architectural files and components to phases. Version numbers track evolution as capabilities added.

# APPENDIX B: TOOL-TO-TASK MAPPING

Maps toolchain tools to specific tasks. Shows deployment evolution across phases.

# Conclusion

This document represents complete 12-month implementation roadmap. Execution with disciplined focus and iterative validation positions Aureya as essential infrastructure. Success requires commitment to quality, focus on impact, willingness to iterate based on market response.